CASHKARO  |  APM INTERN PRODUCT CASE

Making CashKaro part

of the shopping habit

A hypothesis-led plan to convert existing-user leakage into incremental tracked orders

RECOMMENDATION Validate routing friction among high-frequency leakage users before engineering. If the evidence holds, launch a narrow, desktop-first Intent Router on 3–5 eligible retailers. Treat mobile recovery as V1.5 and trust as a launch guardrail — not an assumption.

Prepared by: Suvam Priya Ranjan Sahoo

Evidence discipline: No synthetic segment size, interview result, baseline conversion rate, or financial forecast is presented as CashKaro fact.

HOW TO READ THIS MEMO

Blue = context/decision   ·   Green = decision/positive   ·   Yellow = guardrail/heuristic   ·   Red = risk

# Executive summary

The business outcome is more tracked orders per existing user per quarter, measured on a fixed cohort. Direct purchases at eligible retailers are an observable outcome, not a diagnosis: the underlying cause may be routing friction, weak value, lost trust, or a shopping habit CashKaro never earned.

PRODUCT DECISION AT A GLANCE Problem: direct retailer leakage has no confirmed cause. Hypothesis: some high-frequency users know the value but recall it too late or find restarting costly. Product: validated target + desktop-first Intent Router. Validation: G1 → G2 → G3 → G4; persistent 50/50 ITT. Metric: incremental tracked orders per eligible user. Scale only with practical, precise, economically positive lift and healthy guardrails.

| BUSINESS OUTCOME Tracked orders / existing user / quarter | OBSERVED LEAKAGE Direct retailer purchase | COMPETING HYPOTHESES Routing / Trust / Discovery | TARGET Validated high-frequency leakage | V1 BET Intent Router |
| --- | --- | --- | --- | --- |

↓

| VALIDATION G1 → G2 → G3 → G4 | PROOF Persistent 50/50 ITT | OUTCOME Incremental tracked orders | DECISION Scale / Iterate / Kill |
| --- | --- | --- | --- |

Product decision spine. The case progresses from an observable business outcome to a controlled product decision; no stage is treated as validated before its gate passes. (Full gate detail: Section 3, p.6. This spine is the single reference — later sections point back here rather than repeating it.)

DECISION Start with the high-frequency leakage archetype only if discovery, reach, partner, and instrumentability gates pass. The intended V1 is a consented desktop Chrome extension that transparently activates an eligible cashback path without claiming cart preservation or cross-app detection.

## What this case does and does not claim

EVIDENCE BOUNDARY Observable: existing users can bypass CashKaro; first-party behavior can be measured. Hypothesis: concentrated repeat behavior may indicate interceptable routing friction. To validate: late recall/restart effort, reachable eligible demand, and incremental order lift. The prior 450-user cohort is synthetic; its segment sizes and economics do not represent CashKaro.

LEGEND  Blue boxes = context & decisions in view. Green = a decision made. Yellow = a guardrail or heuristic. Red = a risk or safety rule.

## Case structure at a glance

| PROBLEM SPACE · pp. 3–7 - Frame the problem correctly - Segment behaviors, not causes-as-facts - Prioritize across candidate directions - Validation gates G1 → G4 - "What would change my mind?" | SOLUTION SPACE · pp. 7–13 - Product decision: the Intent Router - V1 spec, UX flow, and architecture - Measurement & experiment design - Economics & decision rules - Operating model, risks, final decision |
| --- | --- |

# 1. Frame the problem correctly

"Existing-user leakage" is an outcome, not a diagnosis. A generic reminder could lift clicks while merely shifting a journey CashKaro would already receive. The product must first locate a specific, measurable failure mode.

## Shopping journey: leakage is non-linear

Users can enter at different moments, return after comparison, or abandon after a trust event. The same direct order can be reached through different paths.

| Need / discovery | Compare retailers | Retailer / cart | Purchase | Cashback confidence |
| --- | --- | --- | --- | --- |
| Direct retailer entry | Back to comparison | Late recall / restart cost | Tracking failure | Trust drop → future bypass |

Figure 1. The opportunity is not a linear funnel; the router targets one proposed failure mode at the retailer/cart moment.

| Leakage moment | Candidate root cause | Evidence before build |
| --- | --- | --- |
| CashKaro is never considered | Default retailer habit; weak discovery/value | Recent-purchase reconstruction; direct navigation versus CashKaro entry. |
| User knows CashKaro but continues | SELECTED TESTABLE MECHANISM: late recall / restart friction; eligibility uncertainty. | Moment-of-recall, abandonment reason, supported retailer/device mix. |
| User stopped after prior use | Tracking/payout experience; value decay | Matched event study; support and claims history. |
| Activation but no tracked order | Attribution, eligibility, or technical failure | Postback reconciliation and retailer-level tracking outcomes. |

# 2. Segment behaviors; do not label causes as facts

Production segmentation should use consented first-party data and a pre-registered rule set: 12-month frequency, recency, retailer/category concentration, device mix, and support/tracking history. The archetypes below describe patterns, not proven motivations.

| Archetype | OBSERVED | HYPOTHESIS | RESPONSE | EVIDENCE NEEDED |
| --- | --- | --- | --- | --- |
| High-frequency leakage | Repeat tracked orders; recent activity; concentrated retailer/category behavior. | CashKaro is valued but not routed at retailer intent. | Validate Intent Router. | Late recall/restart effort + incremental response. |
| Declining users | Prior activity declines; possible tracking/payout/support events. | Trust or perceived value declined after a negative experience. | Trust discovery + matched analysis. | Proposed historical trust analysis: matched users with/without a documented failure. |
| Low-adoption users | Persistently low use regardless of recency. | A CashKaro habit was never established. | Discovery/value research. | Starting-surface and value-understanding evidence. |

TARGET ≠ EXPERIMENT POPULATION Target segment: validated high-frequency leakage users. Experiment-eligible population: target segment + desktop/Chrome reach + consent + eligible retailer + measurement eligibility. The archetypes describe behavioral patterns, not proven motivations. The retained synthetic cohort demonstrates operationalization only; it does not size CashKaro segments, forecast revenue, or approve investment.

Selection principle: high-frequency leakage is selected because it offers the cleanest reversible learning loop, not because it is assumed to be the largest opportunity.

QUALITATIVE PRIORITIZATION LENS

| User value | Business value | Causal confidence | Addressability | Measurement clarity |
| --- | --- | --- | --- | --- |

| Feasibility | Reversibility | Partner/compliance risk | Speed to learning |
| --- | --- | --- | --- |

This lens is applied explicitly on the next page to rank Intent Router against three alternative directions before committing engineering effort.

## Why test high-frequency leakage first?

I deliberately narrowed five candidate directions to three that could make a clean causal case: Intent Router, trust recovery, and a discovery assistant. A home-screen widget and share/deep-link recovery were collapsed out of the initial shortlist because they either risk generic-reminder behavior or depend on retailer- and platform-specific capability that has not yet been proven.

This is a sequencing choice, not a claim that the group is largest. If internal data confirms adequate desktop and eligible-retailer reach, it offers a testable mechanism: reroute existing intent without assuming CashKaro must create a new shopping habit or repair damaged trust.

My judgment call is to earn the right to build the smallest reversible mechanism first. If users do not independently describe late recall and restart effort, the router is the wrong answer — even if its funnel looks attractive on paper.

| Direction | Primary moment | Causal / measurement clarity | V1 suitability | Est. eng. effort |
| --- | --- | --- | --- | --- |
| Intent Router | Eligible retailer intent. | High if G1–G3 pass; persistent ITT holdout. | Best first experiment: narrow, reversible, observable. | Low–Med |
| Generic reminder / widget | Outside a high-intent moment. | Low: may create clicks or assisted journeys without proving incrementality. | Do not lead with it. | Low |
| Trust recovery | After a failure or support issue. | Moderate: the correct intervention is not yet known. | Guardrail; separate evidence-led bet. | Med |
| Discovery assistant | Early shopping / comparison. | Low today; broad habit and catalog problem. | Defer. | High |

Opportunity-cost column (qualitative, directional) added so trade-offs are visible at a glance, not just implied by ranking.

# 3. Validation before engineering

Each gate has a cost. The purpose is to stop spending partner, engineering, and research capacity on a mechanism before the preceding uncertainty is reduced.

G1 CODING PLAN Two reviewers independently code each reconstruction for late recall, restart effort, eligibility uncertainty, trust blocker, and intentional non-use. Resolve disagreements before applying the PASS / GRAY / FAIL decision rule; this makes discovery repeatable without claiming user findings that do not yet exist.

RESEARCH QUESTION → METHOD → SIGNAL → DECISION Was CashKaro known but recalled too late? → recent-purchase reconstruction → late recall plus restart effort → proceed, re-segment, or re-point. Proposed historical trust analysis — to validate: compare users with documented tracking/payout failures against matched users without the event.

| Gate | Method | Directional pass condition | If it fails |
| --- | --- | --- | --- |
| G1: Problem discovery | 8–10 semi-structured recent-purchase reconstructions, incl. 2–3 declining-user contrasts. | PASS: ≥60% describe known cashback value + late recall/restart, no dominant trust blocker. FAIL: <50% describe routing friction OR trust dominates. GRAY: 50–59% → 3–5 more interviews. | On FAIL, reframe to trust/value/discovery; do not build router. On GRAY, extend discovery. |
| G2: Addressability | First-party analysis of eligible retailers, desktop/Chrome reach, click-out history, order volume. | Enough reachable users and eligible purchase volume for a pre-specified 4–6 week powered test; partner terms permit the flow. | Use an owned-surface concept or select another segment/channel. |
| G3: Instrumentability | Technical spike with 3–5 partners. | Events join end-to-end; cooperative attribution and rollback are verified. | Fix constraints or stop. |
| G4: Causal proof | Pre-registered, powered 50/50 ITT experiment with persistent holdout and postback-matured window. | Positive lift whose 95% CI clears the pre-agreed practical threshold; guardrails healthy; conservative contribution clears cost. | Run one pre-specified remediable iteration only if diagnostics isolate the issue; otherwise kill or redirect. |

## Validation decision tree

| Gate | Rule |
| --- | --- |
| G1: routing friction? | PASS → G2 ¦ GRAY → more discovery ¦ FAIL → trust / value / discovery. |
| G2: reachable audience? | PASS → G3 ¦ FAIL → change channel / segment. |
| G3: safely measurable? | PASS → G4 ¦ FAIL → fix constraint / stop. |
| G4: incremental value? | SCALE ¦ ITERATE ONCE if diagnostic is remediable ¦ KILL. |

WHAT WOULD CHANGE MY MIND? Users do not independently describe late recall/restart friction; target users cannot be reached; attribution or partner constraints block safe intervention; activation rises without incremental orders; trust becomes dominant; or conservative economics fail. If wrong, do not optimize the router indefinitely — redirect discovery to the mechanism the evidence supports.

# 4. Product decision: CashKaro Intent Router

Conditional on G1–G3, V1 is a desktop-first Chrome extension for consented, desktop-leaning users in the validated target segment. It appears only on a small retailer allowlist and supported browsing states. Its promise is deliberately narrow: activate the known cashback path without forcing a journey restart.

JOB TO BE DONE When I have started shopping on an eligible retailer and can receive cashback, help me activate a reliable CashKaro-tracked journey with minimal disruption, so I do not have to choose between preserving my progress and earning cashback.

## Intent Router UI concept — two states

| cashkaro Cashback available at [Retailer] · Up to X% ACTIVATE CASHBACK ✓ Tracking expected after activation View terms Not now State A — Eligible, no existing referral | cashkaro No prompt shown Existing referral / suppressed / ineligible (silent — no UI rendered) Prior attribution is preserved; suppression reason is logged server-side. State B — Existing referral / suppressed |
| --- | --- |

Figure 2. Two proposed states: the extension only ever prompts in State A. Rate, retailer name, and terms are dynamic placeholders; no claim is made about cart preservation.

## Design principles

- One clear value statement; rate and terms come from fresh affiliate configuration.

- Explicit action only — no auto-activation, checkout interruption, or repeated prompt after suppression.

- Activation creates a server-side click ID; prior referral/attribution takes precedence.

- "Tracking expected" communicates the next state without promising cashback.

## V1 product spec

| Specification | V1 definition |
| --- | --- |
| User story | As a consented existing CashKaro user shopping at an eligible retailer, I want to activate cashback without restarting my journey so I can earn cashback without disrupting my purchase. |
| Trigger + preconditions | Supported retailer intent; consent; treatment assignment; validated segment; eligible retailer/page; fresh configuration; no existing referral; remaining frequency allowance. |
| Experience | Eligible → prompt → explicit activation → tracked handoff → tracking expected. |

Acceptance criteria

- AC1 — policy returns eligible before prompt.

- AC2 — existing referral wins; router never overwrites it.

- AC3 — checkout/payment, unsupported, stale, and suppressed states show no prompt.

- AC4 — activation creates a unique server-side click ID.

- AC5 — assignment, exposure, activation, redirect, and postback are all logged.

- AC6 — failures fail closed.

- AC7 — copy never implies guaranteed cashback.

| User state | User experience | System behavior |
| --- | --- | --- |
| Eligible | Prompt: "ACTIVATE CASHBACK." | Server confirms policy; log exposure. |
| Activated | "Tracking expected after activation." | Create click ID; initiate tracked journey. |
| Confirmed | Clear tracked-order/status update. | Reconciled partner outcome updates order status. |
| Existing referral (optional) | No prompt. | Preserve attribution; log suppression reason. |

## V1.5: mobile recovery — deliberately gated

V1.5 is intentionally under-specified because it is gated on V1 evidence and retailer-specific technical proof. It is a user-initiated recovery path, not cross-app surveillance.

V1.5, GATED User-initiated "Continue with CashKaro" from a supported owned surface or share sheet → resolve context where technically supported → user confirms tracked handoff. No retailer-app observation, cart-preservation promise, automatic detection, or cross-app monitoring.

|  | ••• Share sheet cashkaro Continue with CashKaro? CONFIRM TRACKED HANDOFF Not now User-initiated only — illustrative |  |
| --- | --- | --- |

Figure 2b. Illustrative V1.5 recovery moment — user-initiated from a share sheet or owned surface only; no automatic detection.

# 5. Intent Router experience and technical architecture

## Experience: who, when, why, what happens next

| Step | User experience | System behavior / constraint |
| --- | --- | --- |
| 1. Detect | User visits a supported retailer domain. No popup at checkout or after suppression. | Signed, versioned retailer configuration; local domain match only. |
| 2. Qualify | Prompt only if treated, logged in/consented, and eligible. | Experiment assignment, opaque segment eligibility, frequency cap, policy returned server-side. |
| 3. Explain | "Cashback available at [retailer]. Activate CashKaro." Rate, terms, expectation shown. | Stale configuration fails closed. |
| 4. Activate | One explicit action opens the tracked path and returns to a supported destination. | Click ID created; existing referral/attribution blocks activation. |
| 5. Confirm | User sees activation and later a tracking-status expectation. | Partner postback reconciles click ID; unreconciled IDs enter a timeout bucket, excluded from primary ITT until resolved. |

## Architecture flow

User path

| User | → | Extension | → | Prompt | → | Activation | → | Retailer journey | → | Tracking status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

Decision path (server-side)

| Consent + domain | → | Assignment + eligibility | → | Policy engine | → | Show / suppress |
| --- | --- | --- | --- | --- | --- | --- |

Data path

| Activation | → | Click ID | → | Affiliate redirect | → | Partner postback | → | Order/support status | → | Experiment analysis |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

Figure 3. User, decision, and data flows are intentionally separated. Assignment occurs before prompt exposure; the partner/network returns a postback asynchronously to tracking, which reconciles the order and updates support status.

## Cross-functional V1 dependencies

| Function | Dependency that must be ready |
| --- | --- |
| PM | Scope, decision gates, launch checklist, and scale/iterate/kill recommendation. |
| Engineering | Extension, eligibility API, click ID, versioned config, and configuration rollback. |
| Partnerships | Retailer allowlist, terms, attribution precedence, postback verification, partner off switch. |
| Analytics | Persistent assignment, instrumentation, MDE calculation, and ITT readout. |
| Legal / Privacy + Support | Consent and purpose limitation; tracking-status language, dispute route, escalation playbook. |

| Component | Responsibility | Proposed operating target (not observed) |
| --- | --- | --- |
| Retailer configuration | Allowlist, rates, terms, pages, campaigns, kill switch. | Freshness monitored; stale/unavailable config disables prompt. |
| Experiment & eligibility API | Persistent assignment, consent, frequency cap, policy decision. | Stable assignment and auditable holdout; no raw history returned to client. |
| Tracking service | Click ID, approved affiliate route, postback reconciliation. | Pre-launch test order reconciles activation → postback → order record. |
| Observability & support | Event quality, prompt errors, rate mismatch, delays, status. | Named owner, alerting, config rollback within minutes; persistent issues escalate. |

## Safety, reconciliation, and rollback

| ATTRIBUTION SAFETY Existing referral detected? YES → do not activate router; preserve attribution. NO → continue policy checks. The router must never overwrite a legitimate attribution. | RECONCILIATION + FAILURE STATES Activation → click ID → redirect → postback → order status. UNRECONCILED after the maturity window is excluded from the primary ITT outcome, reported separately, and escalated. |
| --- | --- |
| ROLLBACK + PRIVACY Near-real-time configuration rollback disables a retailer, the experiment, or all prompts. V1 excludes cross-app monitoring, raw purchase-history exposure, and background surveillance. | V1 NON-FUNCTIONAL REQUIREMENTS Attribution fails closed; config is versioned and staleness-aware; client receives an opaque eligibility result; every retailer has a kill switch. |

# 6. Measurement: prove incrementality, not activity

The primary outcome is incremental tracked orders per eligible existing user: mean tracked orders in treatment minus mean tracked orders in control during the test window. It is user-level and intention-to-treat (ITT): users remain in their assigned group whether or not they install or activate.

| Counterfactual experiment |  |
| --- | --- |
| Treatment | Eligible users assigned to the Intent Router → tracked orders per user. |
| Control | Comparable eligible users assigned to the normal journey → tracked orders per user. |
| Incremental lift | Mean treatment outcome − mean control outcome; control approximates what treatment users would have done without the router. |

INSTRUMENTATION Eligibility + assignment: eligibility_checked, experiment_assigned, prompt_eligible. Exposure + activation: prompt_shown, prompt_dismissed, activation_clicked. Tracking + reconciliation: click_id_created, affiliate_redirected, postback_received. Outcomes: order_confirmed, order_denied, order_unreconciled.

## Metric hierarchy

| BUSINESS OUTCOME Incremental tracked orders / existing user / quarter | EXPERIMENT PRIMARY Incremental tracked orders / eligible user (ITT) |
| --- | --- |

↓

| DIAGNOSTICS Eligibility → prompt → activation → confirmed order | GUARDRAILS Attribution, trust, partner, support, privacy, fraud, disputes |
| --- | --- |

Do not optimize installs, clicks, opens, or gross assisted orders.

PRODUCTION MONITORING Technical: prompt/API errors, stale config, redirect failures, postback lag, event loss. Business: attribution conflicts, tracking mismatch, complaints, support rate. Monitoring detects problems; the powered, postback-matured ITT readout decides value.

# 7. Experiment design, economics, and decision rules

THREE TESTS BEFORE SCALE Statistical: distinguish effect from zero with adequate precision. Practical: clear the pre-agreed business threshold. Economic: conservative incremental contribution exceeds the relevant cost. All three, plus healthy guardrails, are required to scale.

| Design choice | Pre-specified plan |
| --- | --- |
| Population & assignment | Eligible, consented, desktop-leaning users in the validated high-frequency definition. Freeze cohort before randomization; persistent 50/50 assignment, stratified by prior frequency and category. |
| Window & maturity | Minimum 4–6 weeks, extended for postback-lag maturity. ITT is primary; treatment-on-treated is a selected-use secondary only. |
| Power / MDE | Two-sided 95% confidence, 80% power. Analytics estimates baseline mean/variance from the frozen cohort, then computes MDE. No baseline, MDE, or sample size is invented here. |
| Decision standard | Scale only if the CI supports a positive lift clearing the practical threshold and guardrails. "Not significant" is not read as zero effect unless precision is adequate. |

Economics are a scenario model, not a forecast. No population size, order value, commission rate, conversion rate, or build cost from the synthetic exercise is treated as CashKaro fact.

| Input | Formula | Decision use |
| --- | --- | --- |
| Eligible users (E) | Validated target users × desktop reach × eligible-retailer reach. | Sets reach and test sample. |
| Incremental orders/user (ΔO) | Mean tracked orders(treatment) − mean tracked orders(control). | Core causal outcome; must be positive and precise enough to act. |
| Net contribution/order (C) | Net commission less cashback, partner, support, fraud, variable cost. | Avoids GMV-only approval. |
| Break-even ΔO | (Kf + Kr₁) ÷ (E × C) | Scale only if conservative contribution clears cost. |

Illustrative sensitivity grid (SYNTHETIC — not a CashKaro forecast)

| Scenario | ΔO (orders/user) | C (net contribution) | Reads as |
| --- | --- | --- | --- |
| Conservative | low | low | Must still clear Kf + Kr₁ to scale. |
| Base | mid | mid | Directional expectation only. |
| Upside | high | high | Not used for the scale decision. |

# 8. Operating model, rollout, risks & final decision

| Stage | Audience / objective | Decision rule |
| --- | --- | --- |
| Recruit / enroll | Validated desktop target via owned surfaces at natural moments. | Optimize enrollment into a measurable experiment, not installs. |
| Pilot | Small controlled cohort; 3–5 retailers; support/partner on-call. | Pause on attribution, tracking-match, privacy, or partner incidents. |
| Experiment | Powered persistent 50/50 ITT test. | One defined iteration only if diagnostics isolate a remediable issue. |
| Scale | Additional retailers/categories after repeatable lift. | Replicate mechanism; retain controls where practical. |

| Risk | Mitigation / trigger | Owner |
| --- | --- | --- |
| Attribution overwrite | Fail closed on existing referral; audit; immediate kill switch. | Partnerships + Eng |
| Partner resistance | Written approvals; allowlist; partner-specific off switch. | Partnerships |
| False tracking expectation | Fresh terms, postback-confirmed status, dispute guardrail. | Support + Product |
| Channel shift disguised as lift | Persistent holdout and ITT primary; activation is diagnostic only. | Analytics + PM |
| Weak desktop reach | G2 reach/power gate; mobile remains user-initiated V1.5. | PM + Analytics |

| BUILD | MEASURE | SCALE / KILL |
| --- | --- | --- |
| Validate G1–G3, then launch the narrow Intent Router. | Incremental tracked orders per eligible existing user — not installs, clicks, or assisted orders. | Scale only with practical, precise, economically positive lift and healthy attribution/trust/partner guardrails. |

SCALE ONLY WHEN The powered ITT test shows a practically meaningful positive lift with adequate precision, conservative first-quarter contribution clears Kf + Kr₁, and tracking, attribution, trust, and partner guardrails remain healthy.

Do not scale a feature because the funnel moved; scale only when the mechanism creates incremental tracked orders safely and economically.

## Evidence and AI transparency

PROVIDED / SIMULATED / INFERRED / TO VALIDATE / AI Provided: assignment brief, Product Intern JD, and original submission. Simulated: the original RFM-style cohort; excluded from sizing and approval. Inferred: routing-friction hypothesis and archetype-to-cause mapping. To validate: all CashKaro causal claims through G1–G4. AI: assisted structure, critique, drafting, and editing; not a source of unverified CashKaro facts.

End of submission